## Slide 1
How to run this session
This slide is hidden when you present. About 35 minutes in all. Every slide has speaker notes: what to say, what to do and how long it takes.
# | Slide | Min | What to do
2 | Welcome | 1 | Start on time, even if one or two people are still joining.
3 | Today | 1 | Name the decisions you need up front so people listen with them in mind.
4 | Poll: How confident are you w… | 3 | If doubt is higher than your report suggests, say so out loud and ask what people are seeing that the report misses.
5 | Section | 1 | Give the one-line headline before any detail.
6 | Show status at a glance | 5 | Point at the forecast dates that moved, and say why, before anyone has to ask.
7 | Keep risks and issues apart | 5 | Cover the top three of each only. Point to the full log for the rest.
8 | Ask for the decisions you need | 5 | Ask for the decision directly. If it can’t be made today, agree who decides and by when.
9 | Discussion | 5 | Collect answers on one list. Mark each one as a risk or an issue and check it’s on the log with an owner.
10 | Poll: Which risk worries you… | 3 | Take the top answer and ask its owner for the next step. If nobody owns it, assign it before moving on.
11 | Key takeaways | 1 | Keep it brief and move on.
12 | Poll: Are the next steps clea… | 2 | If several say mostly or not yet, read the action list again slowly and fix anything vague there and then.
13 | Next steps | 2 | Read each action with its owner and date. Send them in writing the same day.
14 | Close | 1 | Confirm the date of the next update before people leave.
Run it live (optional) Show of hands works. If you want everyone’s answer, anonymous when it matters, counted for you on Zoom, Teams, Meet or in the room, run the same polls live with Claryoo. Open this template in Claryoo, free

## Slide 2
TEAM MEETINGS
Project status update
Where we are, what’s at risk and what we need
Your name · Date
Notes: 1 MIN SAY Thanks for coming. In the next half hour I want us to leave with decisions, not just updates. DO Start on time, even if one or two people are still joining.

## Slide 3
Today
01
Status at a glance
About 5 min
02
Risks and issues
About 24 min
03
Decisions we need today
About 6 min
Notes: 1 MIN SAY We’ll look at status, then risks and issues, then the decisions we need from this group. DO Name the decisions you need up front so people listen with them in mind.

## Slide 4
POLL
Anonymous
How confident are you we’ll hit the next milestone?
A
Very confident
B
Fairly confident
C
Not very
D
Not at all
Answer with your letter: A, B, C or D
Notes: 3 MIN SAY Before I show the status, tell me how confident you are about the next milestone. DO If doubt is higher than your report suggests, say so out loud and ask what people are seeing that the report misses. COLLECTING ANSWERS In the room: hand out sticky notes, ask for a letter only, collect them folded and count. Online: hands and chat aren’t anonymous, so people may hold back on this one. Want honest, anonymous answers counted for you? Run this poll live with Claryoo, free: https://claryoo.com/templates/project-status-update?ref=deck

## Slide 5
PART 2
Where the project stands
Notes: 1 MIN SAY Here’s where the project stands today. DO Give the one-line headline before any detail.

## Slide 6
1 OF 3
Show status at a glance
1
Use red, amber, green
Green: on track. Amber: at risk but recoverable with a plan. Red: off track and needs a decision or help.
2
Lead with the headline
Open with one sentence: overall status, the biggest change since last time, and what you need from this group.
3
Compare plan with forecast
Show each milestone’s planned and forecast date side by side. A slipping forecast is the early warning.
Project status update
Notes: 5 MIN SAY Here’s our status, and the one thing that changed since last time. DO Point at the forecast dates that moved, and say why, before anyone has to ask.

## Slide 7
2 OF 3
Keep risks and issues apart
1
A risk might happen
Write it as cause, event and effect. Give it a likelihood, an impact and an owner who watches it.
2
An issue is already here
Issues need action now. Give each one an owner, a next step and a date, and track it until it’s closed.
3
Be honest about amber
Calling a project green until it turns red erodes trust. Flag amber early, with your recovery plan beside it.
Project status update
Notes: 5 MIN SAY These are the risks we’re watching and the issues we’re already working on. DO Cover the top three of each only. Point to the full log for the rest.

## Slide 8
3 OF 3
Ask for the decisions you need
1
Make the ask specific
Say “We need approval to add one tester for six weeks” rather than “We’re a bit short on people”.
2
Bring options, not just problems
For each blocker, give two or three options with their cost and effect on the date, and say which you recommend.
3
Close with owners and dates
Read back each decision and action with one owner and a due date, then send them in writing the same day.
Project status update
Notes: 5 MIN SAY Here’s what we need from you today, the options, and what I recommend. DO Ask for the decision directly. If it can’t be made today, agree who decides and by when.

## Slide 9
?
DISCUSS
What could stop us hitting the next milestone?
2 minutes alone, then share in pairs
Notes: 5 MIN SAY What could stop us hitting the next milestone? Think about it alone first. DO Collect answers on one list. Mark each one as a risk or an issue and check it’s on the log with an owner.

## Slide 10
POLL
Anonymous
Which risk worries you most right now?
A
Scope creep
B
Not enough people
C
Waiting on other teams
D
Slow decisions
Answer with your letter: A, B, C or D
Notes: 3 MIN SAY Which of these risks worries you most right now? DO Take the top answer and ask its owner for the next step. If nobody owns it, assign it before moving on. COLLECTING ANSWERS In the room: hand out sticky notes, ask for a letter only, collect them folded and count. Online: hands and chat aren’t anonymous, so people may hold back on this one. Want honest, anonymous answers counted for you? Run this poll live with Claryoo, free: https://claryoo.com/templates/project-status-update?ref=deck

## Slide 11
Key takeaways
1
Headline status in one line
2
Flag amber early, with a plan
3
Every action has one owner
Project status update
Notes: 1 MIN SAY Three things to hold on to: one-line status, amber raised early with a plan, and one owner per action. DO Keep it brief and move on.

## Slide 12
POLL
Are the next steps clear to you?
A
Yes, clear
B
Mostly
C
No, not yet
Answer with your letter: A, B or C
Notes: 2 MIN SAY Are the next steps clear to you? DO If several say mostly or not yet, read the action list again slowly and fix anything vague there and then. COLLECTING ANSWERS In the room: read each letter out and count the hands. Online: ask people to type their letter in the chat. Want the votes counted live, with the quiet people included? Run this poll live with Claryoo, free: https://claryoo.com/templates/project-status-update?ref=deck

## Slide 13
Next steps
→
Update your tasks and dates
Owner: ____________ By: ____________
→
Log any new risk you spot
Owner: ____________ By: ____________
→
Finish the actions you own
Owner: ____________ By: ____________
Project status update
Notes: 2 MIN SAY Here’s what each of us does before the next update. DO Read each action with its owner and date. Send them in writing the same day.

## Slide 14
Thanks. Next update in two weeks.
Your email · Your website
Notes: 1 MIN SAY Thanks. If anything turns red before the next update, tell me straight away. DO Confirm the date of the next update before people leave.